## Slide 1: Project Info
Ava
Will Hutchins (Application Infrastructure Solution Manager at Avanade)
Project Name
Project Sponsor (if applicable)
Project Team Members (full name, email, role)
Name | Email | Role
Julian Boss | bossj@uw.edu | Developer, PM
Jessica Kuelz | jmkuelz@uw.edu | Designer
Bruce Shu | shuchangbruce@gmail.com | Developer
John Yun | johnyun@uw.edu | Designer

## Slide 2: Project Definition
How might we improve customer service so that Avanade and their clients can ask and answer each other’s questions with quality and in a quick manner.
Avanade was founded by Accenture and Microsoft to focus on business technology solutions and managed services. Currently, navigating Avanade’s website for in-depth information about their services is not optimized and may take some time - which may be a problem when on-the-go to a meeting with a client. Avanade is partnering with our team to streamline the experience of finding necessary information on their website in a quick manner.
-Avanade Employees
-Clients/potential clients
-Produce a working text & voice-based bot that provides relevant answers about Avanade.com (except the career section).
-English as the primary language
-Ability to give feedback regarding the relevancy of responses
-Bot gets smarter the more it is used.
-Project must be completed by 2017
-Project may not be live on Avanade.com before the project deadline due to internal security reviews by Avanade.
-Team members have limited experience with Node/Bot Framework.
Microsoft’s Bot Framework, Azure cloud services, LUIS (Microsoft’s learning AI), Skype, Will Hutchins (Avanade).
Problem Statement
Context / References
Goals / Outcomes
Key Audiences
Constraints / Risks
Resources / Tools

## Slide 3: Project Timeline
Schedule & Milestones (living document, will be updated over time)
Task | Start Date | End Date
Project Planning | Fall, 2016 | 
Q&A pairs with Avanade | January, 2017 | February, 2017
Familiarize group with Node | January, 2017 | 
Learn Bot Framework | January, 2017 | 
Prototype Bot |  | 
Add LUIS capabilities |  | 
*to be filled in as we get more info from Will* |  | 
*to be filled in as we get more info from Will* |  | 
*to be filled in as we get more info from Will* |  | 

## Slide 4: Project Timeline
Schedule & Milestones (living document, will be updated over time)
Write Implementation Documentation |  | 
Have working Local Standalone |  | June 2017
Publish to Avanade.com | June/July 2017 | June/July 2017

## Slide 5: User Requirements
Req. ID | Req. Title | Req. Detail | Req. Priority High/ med/ low | Req. Status
1 | English Language | The Bot should accept English questions an give English responses along with source URL | High | 
2 | Voice Response | The bot should be able to interpret spoken language and give spoken language answers back | High | 
3 | Response Feedback Collection | Users should be able prompted or persistent designed feedback for responses | High | 
4 | Auto response curation | The bot should be able to use the relevancy responses and improve its answers. | High | 
5 | Administrators response curation | Administrators should be able to provide customized responses for common or important questions | Med | 
6 | Auto response curation | Training plan for how to train the model | High | 
7 | Auto response curation | The bot has the ability to determine the country of focus. Especially if it is looking for people. | Med | 
8 | Voice Response | Skype Bot should be leveraged for voice enabled aspects | High | 
9 | User Experience | Get me started nudge to prompt with some common questions | High | 
10 | Response Curation | Accuracy reporting including top 10 best results and bottom 10 worst results | Med | 
11 | User experience | Should be trained for some common jokes and looking up the weather, other silly questions | Low | 
12 | User Experience | Best bets for most common questions | Med |